# RFP Response — Acme Corporation

# Applicant Information

Full Name: Jane Doe

Email: jane.doe@acmecorp.com

Organization: Acme Corporation

Phone: (555) 123-4567

Title: Vice President, Technology Solutions

Mailing Address: 1400 Innovation Drive, Suite 300, Austin, TX 78701

# Executive Summary

Acme Corporation is pleased to submit this proposal in response to the 2026 Technology Modernization Grant Program. Our organization has a 15-year track record of delivering innovative technology solutions for mid-market enterprises across the Southwest region.

This proposal outlines our plan to implement a cloud-based document management system that will centralize over 2.3 million records currently distributed across seven legacy systems. The initiative will directly benefit 140 employees across four departments and is projected to reduce document retrieval time by 75%.

We are requesting $250,000 in grant funding to cover software licensing, infrastructure provisioning, data migration, custom integration development, and staff training over a 12-month implementation period beginning Q3 2026.

# Project Details

Acme Corporation proposes to implement a cloud-based document management system to streamline internal workflows and improve cross-departmental collaboration. The project will run for 12 months beginning Q3 2026.

The system will replace our current patchwork of shared network drives, email-based approvals, and a partially deployed SharePoint 2016 instance that has reached end-of-life. Employees currently spend an average of 22 minutes per document search, and version-control errors account for roughly 8% of compliance review findings.

Key deliverables include: (1) a centralized cloud repository with role-based access controls, (2) automated document lifecycle workflows including review, approval, and archival, (3) full-text search with metadata tagging, (4) integration with existing ERP and CRM systems via REST APIs, and (5) a self-service reporting dashboard for compliance audits.

The platform will be hosted on AWS GovCloud to meet FedRAMP Moderate baseline requirements. All data at rest will be encrypted with AES-256, and data in transit will use TLS 1.3. Multi-factor authentication will be enforced for all user accounts.

# Technical Approach

Our technical approach follows an Agile methodology with two-week sprints, supported by continuous integration and continuous deployment (CI/CD) pipelines. The architecture is based on a microservices pattern deployed in Docker containers orchestrated by Amazon ECS.

The document ingestion pipeline will leverage Apache Tika for content extraction, Amazon Textract for OCR processing of scanned documents, and a custom NLP classifier built on spaCy to auto-tag documents by category, sensitivity level, and retention policy.

The front-end application will be built with React 19 and TypeScript, providing a responsive interface that works across desktop and tablet form factors. We will implement progressive web app (PWA) capabilities to support limited offline access for field personnel.

| Technology | Purpose | License |
| --- | --- | --- |
| AWS S3 / Glacier | Document storage & archival | Commercial |
| PostgreSQL 16 | Metadata & search index | Open Source |
| Elasticsearch 8 | Full-text search engine | Open Source |
| Apache Kafka | Event streaming | Open Source |
| Keycloak | Identity & access management | Open Source |

# Budget and Timeline

Total estimated budget: $250,000. Phase 1 (months 1-4): requirements & design. Phase 2 (months 5-9): development & testing. Phase 3 (months 10-12): deployment & training.

| Budget Category | Amount | Percentage |
| --- | --- | --- |
| Software Licensing | $65,000 | 26% |
| Cloud Infrastructure (12 mo.) | $48,000 | 19% |
| Data Migration Services | $35,000 | 14% |
| Custom Development | $52,000 | 21% |
| Staff Training & Change Mgmt | $28,000 | 11% |
| Project Management & QA | $22,000 | 9% |

Phase 1 focuses on stakeholder interviews, requirements documentation, solution architecture design, and vendor evaluation for the core DMS platform. A proof-of-concept environment will be delivered by the end of month 3 for stakeholder review.

Phase 2 covers iterative development of the core platform, data migration from legacy systems, integration development with the ERP and CRM, and comprehensive testing including load testing, security penetration testing, and user acceptance testing (UAT).

Phase 3 includes production deployment with a staged rollout across departments, administrator and end-user training sessions, documentation of operational procedures, and a 30-day hypercare support period to address post-launch issues.

# Qualifications and Experience

Acme Corporation was founded in 2011 and has grown to 140 full-time employees across offices in Austin, TX and Denver, CO. We hold ISO 27001 certification and have maintained SOC 2 Type II compliance since 2019.

Over the past five years, we have successfully completed 12 enterprise document management implementations for clients in financial services, healthcare, and government sectors, ranging in scope from $80,000 to $1.2 million.

| Role | Name | Years of Experience |
| --- | --- | --- |
| Project Lead | Jane Doe | 12 |
| Technical Architect | John Smith | 9 |
| Senior Developer | Maria Garcia | 7 |
| Data Migration Lead | David Chen | 11 |
| QA Lead | Sarah Johnson | 6 |

Jane Doe, the proposed Project Lead, has managed document management initiatives for three Fortune 500 companies and holds PMP, AWS Solutions Architect, and CISM certifications. She will dedicate 80% of her time to this project.

John Smith, our Technical Architect, previously led the migration of 4.5 million records from a legacy Documentum instance to a cloud-native platform for a regional healthcare network. He holds certifications in AWS, Azure, and Kubernetes.

# Risk Management

We have identified the following key risks and corresponding mitigation strategies for this project. A formal risk register will be maintained and reviewed bi-weekly during project stand-ups.

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Data migration data loss | Low | High | Checksummed transfers with rollback capability |
| Scope creep from stakeholders | Medium | Medium | Change control board with formal CR process |
| Vendor platform instability | Low | High | Multi-region deployment with automated failover |
| Staff resistance to new system | Medium | Medium | Early engagement, training champions program |
| Integration failures with ERP | Medium | High | API contract testing in CI pipeline |

In the event that a critical risk materializes, escalation will follow our standard RACI matrix. The project sponsor (CTO, Robert Williams) has committed executive oversight with weekly status briefings and authority to approve contingency budget of up to 10% ($25,000).

# References

Southwest Regional Medical Center — Completed a 2.1 million record migration from Documentum to AWS-based DMS in 2024. Contact: Laura Mitchell, CIO, laura.mitchell@srmc-example.org, (555) 987-6543.

First National Credit Union — Designed and deployed a compliance document workflow system handling 15,000 documents per month with 99.97% uptime over 18 months. Contact: Thomas Park, VP Operations, tpark@fncu-example.com, (555) 234-5678.

City of Cedar Falls, IA — Built a public records request portal integrated with the city’s existing Laserfiche system, reducing average request fulfillment time from 14 days to 3 days. Contact: Angela Reyes, City Clerk, areyes@cedarfalls-example.gov, (555) 345-6789.

# Compliance and Certifications

Acme Corporation maintains the following active certifications and compliance attestations: ISO 27001:2022 (Information Security Management), SOC 2 Type II (annually renewed, most recent report dated January 2026), and FedRAMP Ready designation for our managed cloud services offering.

All development staff complete annual OWASP Top 10 security training and quarterly secure code review workshops. Our SDLC incorporates automated SAST/DAST scanning via Snyk and OWASP ZAP, with mandatory remediation of critical and high findings before production deployment.

For this project, we will comply with all applicable state and federal data privacy regulations including HIPAA (where health records are involved), FERPA, and the Texas Data Privacy and Security Act (TDPSA) effective July 2024.

# Sustainability and Long-Term Support

Post-implementation, Acme Corporation offers tiered support plans ranging from basic (business-hours email support, 8-hour SLA) to premium (24/7 phone and chat support, 1-hour SLA for critical issues). We recommend the standard tier ($3,200/month) for the first 12 months following go-live.

Knowledge transfer is a core component of our delivery model. By the end of Phase 3, the client’s IT team will receive comprehensive admin training, runbook documentation, and access to a recorded training library. We target a self-sufficiency score of 90% by month 14.

The proposed platform is designed for horizontal scalability. Based on current growth projections, the architecture can support up to 10 million documents and 500 concurrent users without requiring infrastructure changes beyond routine autoscaling.

Annual platform updates will be delivered through a managed upgrade process with staging environment validation, regression testing, and a documented rollback procedure. Major version upgrades are included in the support plan at no additional cost.